Capstone Project Plan

Red Team Social Engineering Email Generator (For Authorized)

| Field | Details |
| --- | --- |
| Course | CSC482 Capstone Project II |
| Team | Team 3: Joyce, Sebastian, Alex |
| Project Window | June 15, 2026 through July 24, 2026 |
| Final Presentation/Demo | July 27-28, 2026 |

# Project Goal

Build a web-based form generator for authorized red-team security awareness exercises. Users enter a target profile and scenario context, choose tone and deception intensity, and receive a customized phishing-style training email draft. The system will also include anti-spam indicator checks, realistic internal-looking training URL generation, and generated email logs for defensive model training.

# Safety and Scope

This project is for authorized internal awareness exercises only. Generated links should be training/demo links, not credential-harvesting pages. Logs should support defensive analysis and model training, not real-world abuse.

# Timeline Overview

| Dates | Milestone |
| --- | --- |
| 6/15-6/19 | Milestone 1: Requirements, Architecture, and Project Setup |
| 6/22-6/26 | Milestone 2: Form Design, Data Model, and Safety Controls |
| 6/29-7/3 | Milestone 3: Email Generation Engine and Spam Indicator Checks |
| 7/6-7/10 | Milestone 4: Link Generator, Logging, and Storage |
| 7/13-7/17 | Milestone 5: Full Integration, Testing, and Defensive Dataset Export |
| 7/20-7/24 | Milestone 6: Polish, Deployment, Documentation, and Demo Prep |
| 7/27-7/28 | Final Presentation and Demonstration |

# Milestone 1: Requirements, Architecture, and Project Setup

Dates: 6/15-6/19

Goal: Define the project clearly, set up the development environment, and create the technical foundation.

| Member | Subtask | Outputs | Measurement |
| --- | --- | --- | --- |
| Joyce | Define user requirements and project use cases | Requirements document, user stories, feature list | At least 8 user stories; requirements reviewed by all 3 members; scope includes generator, tone controls, intensity controls, link generator, and logging |
| Sebastian | Design system architecture | Architecture diagram, technology stack decision, data flow diagram | Architecture includes frontend, backend/API, LLM generation layer, URL generator, logging storage, and safety checks |
| Alex | Set up repository and development environment | GitHub repository, initial folder structure, README, setup instructions | Repo runs locally; README includes install/run steps; all team members can clone and start the app |

# Milestone 2: Form Design, Data Model, and Safety Controls

Dates: 6/22-6/26

Goal: Build the user input workflow and define the structured data needed for generation and logging.

| Member | Subtask | Outputs | Measurement |
| --- | --- | --- | --- |
| Joyce | Design web form fields and user workflow | Form wireframe, field list, validation rules | Form includes target profile, department, scenario context, tone, deception intensity, sender role, and organization details |
| Sebastian | Create backend data model | Schema for generation requests, generated emails, generated links, and logs | Schema supports all required form fields; log entries include timestamp, inputs, generated output, spam score, and link metadata |
| Alex | Define safety and authorization controls | Safety checklist, warning labels, allowed-use notice, blocked content rules | App displays authorized-use notice; generated content avoids credential collection instructions and real malicious payloads |

# Milestone 3: Email Generation Engine and Spam Indicator Checks

Dates: 6/29-7/3

Goal: Implement the core email draft generator and basic anti-spam analysis.

| Member | Subtask | Outputs | Measurement |
| --- | --- | --- | --- |
| Joyce | Create tone and intensity prompt templates | Prompt template set for urgent, professional, and friendly tones | Each tone produces clearly different wording; deception intensity changes subject line, urgency, and call-to-action strength |
| Sebastian | Implement backend generation endpoint | API endpoint that accepts form data and returns generated email draft | Endpoint returns subject, sender name, body, call-to-action, and generated link placeholder within 5 seconds locally |
| Alex | Build spam indicator checker | Spam keyword/risk scoring function and recommendations | Checker flags common spam indicators such as excessive urgency, suspicious wording, all-caps, too many exclamation points, and risky phrases |

# Milestone 4: Link Generator, Logging, and Storage

Dates: 7/6-7/10

Goal: Add realistic internal-looking training URLs and persistent logs for defensive analysis.

| Member | Subtask | Outputs | Measurement |
| --- | --- | --- | --- |
| Joyce | Define internal-looking URL patterns | URL pattern list and sample generated links | At least 10 realistic training-safe URL formats, such as policy, HR, finance, IT, and benefits paths |
| Sebastian | Implement link generator | Function/API that generates training URLs based on department and scenario | Generated links contain safe demo domains or local routes; no real credential capture URLs are produced |
| Alex | Implement email logging | Log storage, generated email history view, exportable records | Every generation creates a log entry; logs can be viewed and exported as CSV or JSON |

# Milestone 5: Full Integration, Testing, and Defensive Dataset Export

Dates: 7/13-7/17

Goal: Connect all components, test the full workflow, and prepare logs for defensive model training.

| Member | Subtask | Outputs | Measurement |
| --- | --- | --- | --- |
| Joyce | Conduct user workflow testing | Test cases, user feedback notes, revised UI checklist | At least 10 test scenarios covering different departments, tones, and intensity levels |
| Sebastian | Integrate frontend, backend, generator, link generator, and logging | Working end-to-end application | User can submit form, generate email, receive spam check results, get generated URL, and see log entry |
| Alex | Create defensive dataset export | CSV/JSON export format with labeled generated emails | Export includes email body, subject, tone, intensity, scenario, spam indicators, and generated link metadata |

# Milestone 6: Polish, Deployment, Documentation, and Demo Prep

Dates: 7/20-7/24

Goal: Prepare the final working project for demonstration and presentation.

| Member | Subtask | Outputs | Measurement |
| --- | --- | --- | --- |
| Joyce | Polish UI and prepare demo script | Final UI revisions, demo walkthrough script | Demo script covers form input, email generation, spam check, URL generation, and log export |
| Sebastian | Prepare deployment or local demo environment | Deployed app or reliable local demo setup | App runs consistently on demo machine; setup time under 5 minutes |
| Alex | Write final documentation and presentation content | Final README, project report sections, presentation slides outline | Documentation explains purpose, setup, features, safety limits, architecture, and testing results |

# Final Presentation and Demonstration

Dates: 7/27-7/28

## Presentation Focus

Problem statement: why organizations need authorized phishing-awareness training.

Project goal and scope.

System architecture.

Live demonstration of the web form generator.

Demonstration of tone and deception intensity controls.

Demonstration of anti-spam indicator checks.

Demonstration of internal-looking training URL generation.

Demonstration of generated email logs and defensive export.

Lessons learned and future improvements.

## Final Demo Success Criteria

| Demo Area | Measurement |
| --- | --- |
| Web form | All required fields accept and validate input |
| Email generation | Produces complete email with subject, sender, body, and call-to-action |
| Tone control | Urgent, professional, and friendly outputs are visibly different |
| Intensity control | Low, medium, and high settings affect urgency and persuasion level |
| Spam checker | Flags common risky indicators and provides a score/recommendations |
| Link generator | Produces realistic but safe internal-looking training URLs |
| Logging | Each generated email is saved with metadata |
| Export | Logs export successfully as CSV or JSON |
| Demo reliability | Full workflow completes without errors during presentation |

# Suggested Weekly Meeting Schedule

| Date | Meeting Focus |
| --- | --- |
| 6/15 | Kickoff, assign roles, confirm tools |
| 6/19 | Review requirements and architecture |
| 6/26 | Review form design, data model, and safety rules |
| 7/3 | Review generation engine and spam checker |
| 7/10 | Review link generator and logs |
| 7/17 | End-to-end testing review |
| 7/24 | Final demo rehearsal |
| 7/27-7/28 | Final presentation and demonstration |